## Slide 1: Introduction
As ChadaTech considers shifting from a waterfall development model to an agile methodology that uses the Scrum framework, this presentation will explore the key facets of the Scrum-agile approach, contrast it with the waterfall approach, and explain the various roles and phases involved in the software development life cycle (SDLC) for both approaches. Additionally, this presentation will describe how the process would have been different with a waterfall development approach compared to the Scrum-agile approach used in developing an application for SNHU Travel and identify factors to consider when choosing between these two approaches.
Notes: Agile and waterfall are two project management methodologies used in software development. While waterfall is a linear, sequential approach, agile is iterative and flexible. In this presentation, we will explain the key facets of the Scrum-agile approach, contrast it with the waterfall approach, and discuss the factors to consider when choosing between them.

## Slide 2: Agile Roles
Product Owner: The Product Owner represents the interests of the stakeholders and is responsible for defining and prioritizing the product backlog, which is a list of features, enhancements, and bug fixes that need to be implemented.
Scrum Master: The Scrum Master is responsible for facilitating the Scrum events, removing impediments, and coaching the team on agile principles and practices.
Development Team: The Development Team is responsible for creating and delivering a potentially shippable product increment in each Sprint, which is a time-boxed iteration of 1-4 weeks.
Notes: The importance of each role lies in their collaboration and accountability towards delivering a product increment with a higher value to the customer.

## Slide 3: Agile Phases
Planning: In the planning phase, the team and the Product Owner collaborate to identify and prioritize the product backlog items that will be delivered in the next Sprint.
Sprint: The Sprint is a time-boxed iteration of 1-4 weeks, during which the Development Team works on delivering the product backlog items identified in the planning phase.
Review: At the end of each Sprint, the team and stakeholders review the product increment that was developed and provide feedback.
Retrospective: After the Sprint review, the team reflects on their performance, identifies areas of improvement, and creates a plan to implement those improvements in the next Sprint.
Notes: Each phase has its importance, as planning ensures that the team is working on the most valuable features, development ensures that the product is built incrementally and delivered iteratively, review ensures that the product meets the stakeholders' requirements, and retrospective ensures continuous improvement.

## Slide 4: Waterfall Model Waterfall is a linear, sequential approach with the following phases:
Requirements Gathering: In the requirements gathering phase, the team collects and documents all the requirements for the software.
Design: In the design phase, the team creates a detailed design document that outlines how the software will be developed.
Implementation: In the implementation phase, the team develops the software according to the design document.
Testing: In the testing phase, the team tests the software to ensure that it meets all the requirements and works as expected.
Maintenance: In the maintenance phase, the team maintains and supports the software to fix any issues that arise.
Notes: In contrast to agile, waterfall is inflexible and doesn't allow for changes to be made once a phase is completed.

## Slide 5: Waterfall vs. Agile
Waterfall follows a sequential, linear approach, where each phase is completed before moving on to the next. Agile is iterative and incremental, allowing for more flexibility and adaptability.
In a waterfall approach, problems may not be discovered until later phases, making it more difficult and costly to make changes. Agile allows for early feedback and course correction, reducing the risk of major issues.
Waterfall may be better suited for projects with well-defined requirements and a clear scope. Agile is better for projects with evolving requirements and a need for frequent feedback and collaboration.
Notes: The Scrum-agile approach is flexible, iterative, and emphasizes collaboration among cross-functional teams. It is well-suited for projects where the requirements are constantly changing and evolving, and where the team needs to be able to respond to those changes quickly. In contrast, the waterfall approach is linear, sequential, and emphasizes strict planning and documentation. It is well-suited for projects where the requirements are well-understood and stable, and where there is little need for flexibility or changes.
In the development of the application for SNHU Travel, the Scrum-agile approach was used, which allowed for flexibility in responding to changes in requirements and delivering.

## Slide 6: Choosing a Methodology
Consider the project requirements, scope, timeline, and team size. Waterfall may be better for small, well-defined projects with limited scope and a fixed deadline. Agile may be better for larger, more complex projects with evolving requirements and a need for frequent feedback.
Consider the team's experience and skill level with each methodology. If the team is familiar with Agile, it may be easier to adopt and implement. If the team is more comfortable with Waterfall, it may be a better choice.
Consider the organizational culture and stakeholders' preferences. If the company values flexibility, collaboration, and continuous improvement, Agile may be a better fit. If the company values structure, predictability, and control, Waterfall may be a better fit.
Notes: In Conclusion, Agile is a flexible and iterative approach to software development that emphasizes continuous improvement and customer involvement. The Scrum-Agile methodology with its key roles and phases ensures project success. Waterfall is a sequential approach that follows a rigid project management framework. When choosing between Waterfall and Agile, several factors must be considered.

## Slide 7: References
Beck, K. (2000). Extreme programming explained: embrace change. Addison-Wesley Professional.
Highsmith, J. (2002). Agile software development ecosystems. Addison-Wesley Professional.
Larman, C., & Basili, V. R. (2003). Iterative and incremental development: a brief history.
Royce, W. W. (1970). Managing the development of large software systems: concepts and techniques. Proceedings of Wescon, 1-9.
Schwaber, K. (2004). Agile project management with Scrum. Microsoft Press.